Azure Terraform Brownfield Onboarding – Controlled Resource Group Model

1. Objective

The goal of this approach is to safely onboard existing Azure resources into Terraform using a phased, resource-group–by–resource-group model, while ensuring:

- No configuration drift

- Clear ownership and traceability

- Minimal operational risk

- CI/CD-driven changes going forward

2. High-Level Approach

We follow a controlled onboarding lifecycle:

- Discover all Resource Groups in the subscription

- Select one Resource Group at a time

- Export and import that RG into Terraform

- Store Terraform code and state securely

- Enable CI/CD for future changes

- Lock manual changes after onboarding

This process is repeated one Resource Group per week.

3. Step 1: Discover Resource Groups in the Subscription

- Fetch the complete list of Resource Groups from the Azure subscription

- Identify:

  - Application ownership

  - Environment (Prod / Non-Prod)

  - Complexity and risk level

This helps prioritize which RG to onboard first.

4. Step 2: Terraform Export & Import for One Resource Group

For the selected Resource Group:

What we do

- Run Terraform export for only that RG

- Generate Terraform configuration for all supported resources

- Import the resources into Terraform state

Key principles

- Only one RG is handled at a time

- No other RGs are impacted

- Unsupported resources are documented separately

This keeps the scope small, reviewable, and safe.

5. Step 3: Repository Structure (One Folder per Resource Group)

Terraform code is stored in a centralized Git repository using the following structure:

terraform-repo/

│

├── rg-app-prod/

│   ├── main.tf

│   ├── variables.tf

│   ├── provider.tf

│   ├── backend.tf

│

├── rg-app-nonprod/

│   ├── main.tf

│   ├── variables.tf

│   ├── provider.tf

│   ├── backend.tf

│

└── pipelines/

Benefits

- Clear isolation between resource groups

- Easier reviews and rollbacks

- Independent lifecycle per RG

6. Step 4: Terraform State Management (Remote Backend)

- Terraform state is stored in Azure Storage Account

- Each Resource Group has:

  - A separate state file

  - Isolated locking and access

Example concept:

Storage Account

└── terraform-state

├── rg-app-prod.tfstate

├── rg-app-nonprod.tfstate

This prevents state conflicts and improves safety.

7. Step 5: Parameterization of Terraform Code

After export:

- Replace hard-coded values with variables

- Parameterize:

  - Names

  - Locations

  - SKU sizes

  - Tags

  - Environment identifiers

This ensures:

- Reusability

- Clean diffs

- Better long-term maintainability

8. Step 6: CI/CD Pipeline Design (Dynamic State Selection)

A single pipeline is designed to:

- Detect which folder (RG) has changed

- Automatically:

  - Navigate to that RG folder

  - Pick the correct backend configuration

  - Use the corresponding state file

Pipeline behavior

- Pipeline triggers only when files change in a specific RG folder

- Terraform operations run only for that RG

- No cross-RG impact

This enables safe, parallel team workflows.

9. Step 7: Weekly Onboarding Strategy

We follow a one Resource Group per week approach:

Why this works

- Controlled blast radius

- Time for validation and sign-off

- Easy rollback if needed

- Teams gain confidence gradually

This is especially important for production environments.

10. Pre-Finalization Checklist (Critical)

Before finalizing Terraform onboarding for a Resource Group, the following mandatory checks are performed.

🔍 Activity Log Verification

- Review Azure Resource Group Activity Logs

- Check for:

  - Any changes made after Terraform export

  - Portal / CLI / ARM updates during onboarding window

11. Decision Flow After Activity Log Review

✅ Case 1: No Changes Detected

If no changes are found:

- Terraform state is considered accurate

- Resource Group is officially Terraform-managed

- Communicate to stakeholders:

  - All future changes must go through pipeline + repo

  - No direct portal changes allowed going forward

⚠️ Case 2: Changes Detected

If changes are detected:

- Re-run Terraform export for that Resource Group

- Identify delta between old and new configuration

- Update Terraform code accordingly

- Import again using the latest state

- Re-validate plan output

Only after this step is the RG finalized.

12. Post-Onboarding Operating Model

Once a Resource Group is onboarded:

- Terraform + pipeline become the single source of truth

- All changes must go through:

  - Git pull request

  - Pipeline execution

- Azure Portal changes are discouraged and monitored

13. Summary (Executive-Friendly)

- We onboard one Resource Group at a time

- Terraform state is remote, isolated, and secure

- Each RG has its own folder and lifecycle

- CI/CD pipeline dynamically selects state and scope

- Activity logs ensure zero drift during onboarding

- After onboarding, Terraform becomes the only change mechanism

🎤 One-liner for Demo or Audit

“We onboard one resource group at a time, validate there’s no drift using activity logs, and once finalized, all future changes are enforced through Terraform pipelines only.”